SSUCCESS STUDIO THEME

Agent Swarm Delivery Audit

Date: 21 February 2026  |  Auditor: Cowork Agent  |  Requestor: Ralph Lengler

# Executive Summary

The agent swarm (architect, builder, QA) delivered a WordPress theme designed to auto-generate a fully populated SSUCCESS architecture studio website on activation. The theme ships 22 Lazy Blocks blocks, 7 starter-content pages, and 70+ bundled images. The architecture is sound. The execution has critical gaps.

| Overall Verdict | NOT DEPLOYABLE |
| --- | --- |
| Block registrations | PASS |
| Repeater child controls in editor | PASS (after re-import) |
| Image handling (standalone + repeater) | FAIL |
| Frontend rendering vs production | PARTIAL |
| QA testing | NOT RUN |

# What Works

Theme structure is complete. 155 files: 22 block PHP registrations, 22 Handlebars templates, 7 JSON page manifests, 70+ starter images, CSS/JS assets, TGM plugin activation, navigation menu creation.

Block architecture is correct. The ssuccess_normalize_controls() helper converts readable nested block definitions to Lazy Blocks' flat child_of format. All 22 blocks use consistent patterns.

Repeater children now render in editor. The swarm's latest import produces working repeater controls. Expanding Row 1 of Schwerpunkte shows icon picker, title, and description fields. Expanding Row 1 of Projekte Grid shows image, alt-text, link URL, title, type, and meta fields.

Repeater data encoding works. The ssuccess_encode_repeater_attrs() function correctly converts raw JSON arrays to URL-encoded strings using parse_blocks()/serialize_block(). This was the fix that made repeater children visible.

Image controls use correct Full Object format. All Handlebars templates reference {{image.url}}, not {{image}}. The lzb/control_value filter in functions.php resolves bare image IDs to {id, url, alt} objects.

Content is comprehensive. 7 pages: Homepage, Sursee, Kino Eldorado, Bottmingen, Stuttgart Kita, Basel Loggia, Brunnen. All text content matches the approved Vibe 2 (DAS BUERO — Hero) creative direction.

# What Fails

## 1. All Images Are Broken

SEVERITY: CRITICAL  |  Every single image on the site — hero, portfolio cards, studies, portrait, gallery — shows an empty upload prompt in the editor and renders broken on the frontend.

Root cause: ssuccess_replace_image_placeholders() replaces {{image:filename.jpg}} with esc_url($url) — a plain URL string. Lazy Blocks image controls expect a URL-encoded JSON object: %7B%22id%22%3A123%2C%22url%22%3A%22https%3A...%22%7D.

The data is there. ssuccess_upload_starter_images() already returns ['id' => int, 'url' => string] pairs. But ssuccess_replace_image_placeholders() throws away the ID and stores only the URL.

Double failure for images inside repeaters. When {{image:filename.jpg}} inside a repeater array (like Projekte Grid projects) gets replaced with a plain URL, then the whole array gets URL-encoded, Lazy Blocks receives a string where it expects an object. The image field shows empty.

Fix required:

- Modify ssuccess_replace_image_placeholders() to produce URL-encoded JSON objects for standalone image fields, and plain JSON objects for images inside repeater arrays (which then get URL-encoded with the whole array).

## 2. QA Testing Was Skipped Entirely

SEVERITY: CRITICAL  |  The QA agent produced a comprehensive test plan (qa-agent.md) but never executed it. No test results exist. No qa/ directory. No qa-report.md. The test plan defines 5 phases (Environment, Installation, Frontend Fidelity, Editor UX, Edge Cases) — none were run.

What was supposed to happen: Fresh WordPress install, theme activation, visual comparison against vibe-2 HTML prototypes, editor field verification, German text encoding tests, performance checks.

What actually happened: Nothing. The QA agent defined the process and stopped.

## 3. Missing Handlebars math Helper

SEVERITY: HIGH  |  The schwerpunkte and projekte-grid templates use {{math @index "%" 4}} for staggered reveal delays. Only the eq helper is registered in functions.php. If Lazy Blocks doesn't ship a built-in math helper, these animations silently fail.

## 4. Kontakt Form Strategy Unapproved

SEVERITY: MEDIUM  |  The builder implemented a mailto: form without CEO approval. The architect spec flagged this as "CEO DECISION NEEDED." The mailto approach opens the user's email client — not professional UX. Form element IDs would also conflict if the block appears twice on a page.

## 5. story-pair Control Name Mismatch

SEVERITY: LOW  |  Control named grey_bg but outputs CSS class dark (which applies a green accent background). Birgit sees "Grauer Hintergrund" in the editor but gets green. Confusing but functional.

# Agent Performance Assessment

| Agent | Assigned Role | Verdict | Notes |
| --- | --- | --- | --- |
| Architect | Extract blocks from vibe-2 HTML, write specs | PASS | Comprehensive specs. 22 blocks identified. Image manifest accurate. Flagged CEO decisions correctly. |
| Builder | Build theme from specs | PARTIAL | Block registrations correct. Repeater encoding fixed. But image placeholder replacement broken. Kontakt form built without CEO approval. wp_slash() fix good. |
| QA | Adversarial testing of theme | FAIL | Wrote test plan but never ran it. Zero test results delivered. The most critical agent for deployment readiness did nothing. |

The architect did solid work. The builder did 85% of the job correctly but missed the most visible feature (images). The QA agent’s failure is the most damaging — every issue listed in this report would have been caught by even a basic smoke test.

# Remaining Work to Deploy

P0 — Fix image encoding in starter-content.php. Modify ssuccess_replace_image_placeholders() to produce URL-encoded JSON objects for standalone fields and plain JSON objects inside repeaters. This is a ~30-line change.

P0 — Run QA testing. Fresh WordPress install. Activate theme. Verify every page renders, every image loads, every repeater edits correctly. Compare against vibe-2 HTML prototypes.

P1 — Register math Handlebars helper. 5 lines in functions.php. Or rewrite reveal-delay logic to use CSS-only approach.

P1 — Get CEO decision on kontakt form. Mailto vs form plugin vs split block.

P2 — Rename story-pair grey_bg to dark. PHP control name + template reference + editor label.

P2 — Visual parity check vs production site. Compare layout, spacing, typography, colors against ssuccess.ch.

Estimated effort to reach deployable state: 2–4 hours of focused work, including a full QA cycle.